Schedule

20 days 27.11 – 16.12

user interface design 4 days

coding 4 days

Html building 4 days

test 4 days\*

presentation 4 days\*

(\* This will take less than estimated)

tools – balsamiq, visual studio code, project

user interface design

27.11 - try to set up, make plan,

28.11 – try to figure out about project, project plan (do own way then compare and make it together,

\*until tomorrow make wireframe of pages and try to figure out random value

try to think our own math discipline

29.11 - one was sick so can’t decide and discuss about wireframing so alone try to figure out javascript source code for math tools

30.11

1.12

2.12

3.12

4.12

5.12

6.12

7.12

8.12

9.12

10.12

11.12

12.12

13.12

14.12

15.12

16.12